Implementation Proposal: Learning-Path Chatbot API for Spoken Tutorial

Executive Summary

This proposal describes a one-week implementation of an AI-powered chatbot API for Spoken Tutorial that helps learners discover courses and compose a learning path aligned with their goals, background, and time constraints. The delivery is API-first: Spoken Tutorial can integrate the chatbot into its existing website/app UI without changes to its content pipelines. The chatbot performs (i) course discovery and Q&A, (ii) personalized learning-path recommendations (beginner-to-advanced), and (iii) lightweight progress-aware next-step suggestions.

1 Problem and Goal

Spoken Tutorial hosts a large catalog of topic-wise tutorials and courses. Learners often struggle with: • selecting the right entry course given prior background,

• understanding prerequisites and sequence across related topics,

• choosing a time-bounded plan (e.g., “2 weeks, 30 min/day”),

• discovering adjacent courses (e.g., Linux → Python → Git → ML basics).

Goal: Build a chatbot that conducts a short intake, retrieves relevant courses, and returns an ordered learning path with rationale, estimated time, and links.

2 Scope (1 Week)

2.1 In-Scope Deliverables

• Chatbot Learning-Path API (REST) with endpoints:

– /chat for multi-turn interaction

– /recommend-path for direct path generation from a profile

– /search-courses for faceted discovery (topic, level, language, duration)

• Course Discovery + Learning Path Logic using:

– metadata-driven retrieval (fast, deterministic)

– optional RAG over course descriptions/outlines (for richer Q&A)

– rule/score-based sequencing with prerequisite constraints

• Minimal learner profile capture: goal, background, time budget, language preference. • Admin configuration hooks: weights for path selection, prerequisite edges, course categories. • Integration docs + sample UI widget payloads (front-end can be built by Spoken Tutorial team).

1

2.2 Out-of-Scope (for 1 week)

• full user authentication and persistent progress tracking (can be stubbed with session IDs) • content creation / re-recording / editing of tutorials

• advanced analytics dashboards

3 Proposed AI Solution (API-First)

3.1 System Overview

The chatbot will be implemented as a retrieval + reasoning layer on top of Spoken Tutorial’s catalog. • Course Catalog Index: structured metadata and short text fields indexed for search. • Topic Graph: prerequisite relationships between courses/topics (provided by ST or bootstrapped). • Path Planner: selects and orders courses under constraints (time, level, target outcome). • Chat Orchestrator: intake questions, tool-calls to search/planner, response formatting.

3.2 Learner Profile Schema

A lightweight profile L is sufficient for week-1:

L = (goal, background, time budget, preferred language, starting level)

• goal: e.g., “Python for data analysis”, “Linux basics for internship”, “C programming” • background: self-reported; optionally a 3–5 question micro-quiz later

• time budget: hours/week and target duration

• preferred language: tutorial language (if multiple exist)

• starting level: beginner/intermediate/advanced

3.3 Course Representation

Each course c is represented as:

c = (id, title, tags, level, prereq ids, duration, language, url, outline)

The topic graph is a directed acyclic graph (ideally):

G = (C, E), (ci → cj ) ∈ E if ciis a prerequisite for cj

3.4 Learning Path Objective

The planner returns an ordered path P = [c1, . . . , cm] maximizing a utility:

U(P, L) = X c∈P

wg · GoalMatch(c, L) + wℓ · LevelFit(c, L) + wq · Quality(c)

subject to:X c∈P

duration(c) ≤ time budget(L), and prerequisites satisfied in order.

In week-1, GoalMatch and LevelFit can be implemented with metadata + embedding similarity (optional). 2

4 API Design

4.1 1) POST /chat

Purpose: conversational intake and iterative refinement.

Request (example):

{

"session_id": "abc123",

"message": "I want to learn Python for data analysis. I know basics.", "context": {

"preferred_language": "English",

"time_budget_hours_per_week": 5,

"target_weeks": 4

}

}

Response (example):

{

"reply": "Got it. Do you want NumPy/Pandas focus or general Python first?", "suggested_actions": ["recommend_path", "search_courses"],

"state": { "goal": "Python for data analysis", "level": "intermediate" } }

4.2 2) POST /recommend-path

Purpose: deterministic path generation from profile.

Response includes:

• ordered list with URLs

• estimated total time

• brief rationale per course (why included, prerequisite relation)

4.3 3) GET /search-courses

Purpose: fast faceted search for UI filters (topic/level/language/duration).

5 Integration Approach

Spoken Tutorial can integrate the API in two ways:

• Embedded Widget: a small chat UI on course pages and catalog pages.

• Standalone “Path Builder” Page: form-based intake + chatbot refinement. No changes to course content are required if the requested metadata and outlines are provided.

6 1-Week Execution Plan

Day 1: Data + Contract

• finalize API contract (endpoints, schema)

• receive course catalog export + sample pages

• define initial topic taxonomy and minimum prerequisite edges

3

Day 2: Indexing + Retrieval

• build course metadata index (search)

• optional embedding index for semantic retrieval over outlines/descriptions

Day 3: Path Planner v1

• implement prerequisite-aware sequencing

• scoring function for goal/level/time constraints

• produce path output format with rationale and time estimates

Day 4: Chat Orchestrator

• implement intake flow (goal, background, time, language)

• connect chat → retrieval → planner tool-calls

• guardrails: refuse hallucinated courses; always return only known IDs/URLs

Day 5: QA + Demo Integration

• test with representative queries (beginner, faculty, internship track) • latency and failure-mode testing

• deliver Postman collection / OpenAPI spec and sample UI payloads

Day 6–7: Buffer + Refinement

• adjust weights/taxonomy, add missing prereqs

• improve response formatting and path explanations

• documentation handover

7 Data Needed from Spoken Tutorial (Critical) To make the chatbot accurate and useful, we need the following from Spoken Tutorial:

7.1 A) Course Catalog Export (Required)

A machine-readable dump (CSV/JSON) with:

• course/tutorial ID, title, URL

• topic tags / categories

• level (beginner/intermediate/advanced) or a proxy (assumed difficulty) • language(s) available per course

• estimated duration (or number of videos × average length)

• short description and outline/syllabus (even 5–15 bullets helps a lot) 4

7.2 B) Prerequisite Knowledge Map (Strongly Recommended) • prerequisite edges between courses (course A before course B)

• or a topic-to-topic prerequisite graph (we can map courses to topics)

If this is not available, we can bootstrap a minimal graph from tags and basic heuristics, but quality improves significantly with expert-provided edges.

7.3 C) Search and Taxonomy Rules (Recommended)

• official taxonomy (e.g., Programming, OS, Electronics, Data Science)

• any “tracks” they already recommend (e.g., Linux → Git → Python)

7.4 D) Quality/Popularity Signals (Optional but Valuable) • completion rates, enrollments, ratings (if available)

• common learner drop-off points

These improve ranking and personalization without changing content.

7.5 E) Policy and UX Constraints (Required)

• allowed linking and attribution format

• any content restrictions (e.g., only recommend certified courses)

• desired tone and languages for chatbot responses

8 Safety and Correctness Guardrails

• The chatbot will only recommend items present in the provided catalog (ID/URL whitelisting). • Answers will be grounded in retrieved descriptions/outlines; uncertain cases trigger clarifying questions.

• Basic prompt-injection defense: ignore user instructions that attempt to override system policies or fabricate catalog entries.

9 Acceptance Criteria

Week-1 delivery will be considered complete if:

• API returns valid, prerequisite-consistent learning paths for at least 10 representative learner intents • top results are relevant under time/language constraints

• responses contain only catalog-backed course IDs/URLs

• integration documentation is sufficient for Spoken Tutorial to plug into UI

Conclusion

This one-week API deliverable gives Spoken Tutorial a practical chatbot that improves course discovery and provides structured learning paths with minimal disruption to existing systems. The key dependency is timely access to the course catalog export and (ideally) a prerequisite map; with these, the system can produce reliable and explainable recommendations.

5